TERM OF REFERENCE

Licencing and Setup of Complete Financial Management System

AUGUST 2025

Organization: HATOF Foundation
Project Title: Licencing and Setup of Complete Odoo-based Accounting System
Location: HATOF Foundation, Tema-Ghana
Duration:  August 25 – October 11, 2025.

- Background

HATOF Foundation is a non-governmental organization committed to promoting environmental protection, climate change resilience, and sustainable development. To improve our financial management and reporting, we seek to implement a complete accounting system tailored to our operations. This will enable us to streamline our financial processes, improve transparency, and ensure compliance with statutory requirements.

To achieve this, HATOF seeks to recruit a consulting firm to set up and configure a complete financial management system within the period of August 25 to October 11, 2025.

- Scope of Work

The Consulting firm will deliver a complete and fully functional financial management system for HATOF Foundation. This will start with a meeting to understand HATOF’s current processes, reviewing existing records, and recommending the most suitable setup. The system will then be installed, configured, and customized to meet HATOF’s needs. This will include setting up a chart of accounts in line with International Financial Reporting Standards(IFRS), adding customer and supplier records, creating bank accounts and payment methods, and enabling features such as multi-currency support, fund and grant accounting, project and time tracking, multi-entity management, donor and grant management, budgeting and budgetary control, reporting and performance dashboards, integration and automation, expense and procurement management, time tracking and payroll integration, security and access control, cloud access, e-learning, donor reporting templates, training support, reconciliations, and fixed asset management. The consulting firm will also set up system within the financial management system for HATOF to manage and disburse funds and serve as an intermediary for sub-grantees.

Historical financial data will be migrated into the new system, and automated reports such as income statement, statement of financial position, equity statement, cash flow statement and notes to accounts will be set up. User permissions will be configured, staff will be trained to use the system confidently, and the system will be tested to ensure accuracy and functionality.

- Specific objectives

The specific objectives are:

- Establish a fully functional and customized financial management system to meet HATOF’s operational and reporting needs.

- Ensure compliance with IFRS and other statutory reporting requirements.

- Facilitate smooth migration of existing financial data into the new system.

- Improve accuracy, timeliness, and efficiency in financial data management and reporting.

- Equip HATOF staff with the skills and tools to independently manage and operate the financial management system.

- Job Description

The Consulting firm will be responsible for delivering a complete and fully functional financial management system for HATOF Foundation, in line with the scope of work. This will include:

- Conducting a detailed kick-off meeting with HATOF Foundation to understand current accounting processes, operational needs, and reporting requirements.

- Reviewing existing financial records and recommending the most suitable setup and configuration.

- Installing, configuring, and customizing financial management modules to meet HATOF’s requirements.

- Setting up the system to include:

  - A chart of accounts in line with International Financial Reporting Standards (IFRS).

  - Customer, supplier, and partner records.

  - Bank accounts, payment methods, and reconciliation processes.

  - Multi-currency functionality.

  - Fund and grant accounting.

  - Project and time tracking.

  - Multi-entity management.

  - Donor and grant management.

  - Budgeting and budgetary control.

  - Reporting and performance dashboards.

  - Integration and automation of processes.

  - Expense and procurement management.

  - Time tracking and payroll integration.

  - Security and access control.

  - Cloud access and e-learning modules.

  - Donor reporting templates.

  - Reconciliation processes.

  - Fixed asset management.

- Setting up a system within the financial management system for HATOF to manage and disburse funds, and act as an intermediary for sub-grantees when required.

- Migrating historical financial data into the system so that HATOF can generate key financial statements, including income statements, statements of financial position, equity statements, cash flow statements, and notes to accounts.

- Configuring automated financial reports to meet IFRS and donor requirements.

- Setting up and managing user permissions to ensure data security.

- Providing training sessions to equip HATOF staff with the skills to independently operate and manage the system.

- Testing the system for accuracy, completeness, and functionality before handover.

- Offering post-implementation technical support to resolve any issues and ensure smooth operation.

- Deliverable

Expected deliverables are the following:

- Inception Report outlining the agreed setup plan and timeline.

- Fully functional financial management system customized to HATOF’s needs.

- Migration of agreed historical data.

- User training sessions for HATOF staff.

- User manual for basic system operations.

- Post-implementation technical support.

- Proposed Timeline

- Kick-off & Planning: August 25, 2025

- System Setup & Customization: September 1-19,2025

- Data Migration & Testing: September 23-October 4, 2025

- Training & Handover: October 7-11, 2025

Payment Schedule

| No. | Details | Percentage of payment |
| --- | --- | --- |
| 1 | Inception Meeting - Kick-off meeting to agree on structure and timelines - Signing of contract - Submission of invoice | 100% |
| 2 | Implementation and Completion of System Setup, Customization, and Data Migration - Assign Onboarding manager - License acquisition, business analysis, configuration, data import and customization. - Delivery of training and coaching. |  |

- Logistics and administrative support to prospective consulting firms

- HATOF Foundation will provide access to relevant financial records and staff for corresponding purposes.

- The Consulting firm will use their own equipment and internet connection to execute the work.

- All work will be carried out with strict confidentiality, and the Consulting firm will sign a Non-Disclosure Agreement.